Mitigation Monitoring and Reporting Program

Introduction

The California Environmental Quality Act (CEQA) requires a lead or public agency that approves or carries out a project for which an Mitigated Negative Declaration has been certified which identifies one or more significant adverse environmental effects and where findings with respect to changes or alterations in the project have been made, to adopt a “…reporting or monitoring program for the changes to the project which it has adopted or made a condition of project approval in order to mitigate or avoid significant effects on the environment” (CEQA, Public Resources Code Sections 21081, 21081.6).

A Mitigation Monitoring and Reporting Program (MMRP) is required to ensure that adopted mitigation measures are successfully implemented for the Iris Park project (project). The City of Moreno Valley is the Lead Agency for the project and is responsible for implementation of the MMRP. This report describes the MMRP for the project and identifies the parties that will be responsible for monitoring implementation of the individual mitigation measures in the MMRP.

Mitigation Monitoring and Reporting Program

The MMRP for the project will be active through all phases of the project, including design, construction, and operation. The attached table identifies the mitigation program required to be implemented by the City for the Iris Park project. The table identifies the Standard Conditions; Plan, Program, Policies (PPPs); and mitigation measures required by the City to mitigate or avoid significant adverse impacts associated with the implementation of the project, the timing of implementation, and the responsible party or parties for monitoring compliance.

The MMRP also includes a column that will be used by the compliance monitor (individual responsible for monitoring compliance) to document when implementation of the measure is completed. As individual Plan, Program, Policies; and mitigation measures are completed, the compliance monitor will sign and date the MMRP, indicating that the required actions have been completed.

This page intentionally left blank.

TablE 1: MITIGATION MONITORING AND REPORTING PROGRAM
IRIS PARK PROJECT MND

| Standard Condition/ Plan, Program, Policy / Mitigation Measure |  |  | Timing |  |  | Responsible for Ensuring Compliance / Verification |  | Date Completed and Initials |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| AIR QUALITY |  |  |  |  |  |  |  |  |  |
| Plan, Program, or Policy PPP AQ-1: Rule 822. The project is required to comply with the provisions of South Coast Air Quality Management District (SCAQMD) Rule 822. The project shall not discharge from any source whatsoever such quantities of air contaminants or other material which cause injury, detriment, nuisance, or annoyance to any considerable number of persons or to the public, or which endanger the comfort, repose, health or safety of any such persons or the public, or which cause, or have a natural tendency to cause, injury or damage to business or property. |  |  | In Construction Plans and Specifications. Prior to Demolition, Grading and Building Permits |  |  | City of Moreno Valley Building and Safety Division |  |  |  |
| Plan, Program, or Policy PPP AQ-2: Rule 823. The project is required to comply with the provisions of South Coast Air Quality Management District (SCAQMD) Rule 823, which includes the following: - All clearing, grading, earth-moving, or excavation activities shall cease when winds exceed 25 mph per SCAQMD guidelines in order to limit fugitive dust emissions. - The contractor shall ensure that all disturbed unpaved roads and disturbed areas within the project are watered, with complete coverage of disturbed areas, at least 3 times daily during dry weather; preferably in the mid-morning, afternoon, and after work is done for the day. - The contractor shall ensure that traffic speeds on unpaved roads and project site areas are reduced to 15 miles per hour or less. |  |  | In Construction Plans and Specifications. Prior to Grading and Building Permits |  |  | City of Moreno Valley Building and Safety Division |  |  |  |
| Plan, Program, or Policy PPP Rule 1113. The project is required to comply with the provisions of South Coast Air Quality Management District Rule (SCAQMD) Rule 1113. Only “Low-Volatile Organic Compounds” paints (no more than 50 gram/liter of VOC) and/or High Pressure Low Volume (HPLV) applications shall be used. |  |  | In Construction Plans and Specifications. Prior to Grading and Building Permits |  |  | City of Moreno Valley Building and Safety Division |  |  |  |
| BIOLOGICAL RESOURCES |  |  |  |  |  |  |  |  |  |
| Mitigation Measure MM-BIO 1: Payment of MSHCP Mitigation Fees. Prior to issuance of a grading or building permit, the applicant will be required to pay relevant MSHCP mitigation fees per the Final Mitigation Fee Nexus Report. These fees will be determined in consultation with the Riverside Conservation Authority based on final project classification and impacts. Payment of all mitigation fees will be required as part of the project approval process. |  |  |  | In Construction Plans and Specifications. Prior to Demolition and Building Permits | City of Moreno Valley Planning Division |  |  |  |  |
| Mitigation Measure MM-BIO 2: Preconstruction Nesting Bird Surveys. To the extent feasible, conduct vegetation removal outside of the nesting bird season (generally between March 1 and August 31). If vegetation removal is required during the nesting bird season, conduct take avoidance surveys for nesting birds within 100-feet of areas proposed for vegetation removal. Surveys should be conducted by a qualified biologist(s) within 14 days of vegetation removal. If active nests are observed, a qualified biologist will determine appropriate minimum disturbance buffers or other adaptive mitigation techniques (e.g., biological monitoring of active nests during construction-related activities, staggered schedules, etc.) to ensure that impacts to nesting birds are avoided until the nest is no longer active. |  |  |  | In Construction Plans and Specifications. Prior to Grading Permits | City of Moreno Valley Planning Division |  |  |  |  |
| CULTURAL RESOURCES |  |  |  |  |  |  |  |  |  |
| Plan, Program, or Policy PPP CUL-1: Human Remains. Should human remains be encountered, all work in the immediate vicinity of the burial must cease and any necessary steps to ensure the integrity of the immediate area must be taken. The Riverside County Coroner shall be immediately notified and must then determine whether the remains are Native American. If the Coroner determines the remains are Native American, the Coroner has 24 hours to notify the NAHC, who will in turn, notify the person they identify as the Most-Likely-Descendent (MLD) of any human remains. Further actions will be determined, in part, by the desires of the MLD. The MLD has 48 hours to make recommendations regarding the disposition of the remains following notification from the NAHC of the discovery. If the MLD does not make recommendations within 48 hours, the owner shall, with appropriate dignity, reinter the remains in an area of the property secure from further disturbance. Alternatively, if the owner does not accept the MLD’s recommendations, the owner or the descendent may request mediation by the NAHC. |  | In Construction Plans and Specifications. Prior to Grading Permits |  |  | City of Moreno Valley Planning Division |  |  |  |  |
| Mitigation Measure MM CUL-1: Inadvertent Discoveries. In the event that buried archaeological resources are inadvertently discovered during ground-disturbing activities, work must be halted within 50 feet of the find until it can be evaluated by a qualified archaeologist. Construction activities could continue in other areas. If the discovery proves to be significant, additional work, such as data recovery excavation or fossil recovery, may be warranted and would be discussed in consultation with the appropriate regulatory agency(ies). |  | In Construction Plans and Specifications. Prior to Grading Permits. |  |  | City of Moreno Valley Planning Division |  |  |  |  |
| GEOLOGY AND SOILS |  |  |  |  |  |  |  |  |  |
| Plan, Program, or Policy PPP GEO-1: California Building Code. The project is required to comply with the California Building Code as included in the City’s Municipal Code Chapter 8.20 to preclude significant adverse effects associated with seismic hazards. California Building Code related and geologist and/or civil engineer specifications for the project are required to be incorporated into grading plans and specifications as a condition of project approval. |  |  | In Construction Plans and Specifications. Prior to Building Permits |  |  | City of Moreno Valley Building and Safety Division |  |  |  |
| Mitigation Measure MM PAL-1: Paleontological Resources. Prior to issuance of grading permits, the developer will retain a qualified paleontologist to provide the following monitoring and reporting services during construction: - A trained and qualified paleontological monitor will perform full-time monitoring of any excavations on the project that have the potential to impact paleontological resources in undisturbed native sediments below 5 feet in depth. The monitor will have the ability to redirect construction activities to ensure avoidance of adverse impacts to paleontological resources. - The project paleontologist may re-evaluate the necessity for paleontological monitoring after examination of the affected sediments during excavation. - Any potentially significant fossils observed shall be collected and recorded in conjunction with best management practices and SVP professional standards. - Any fossils recovered during mitigation should be deposited in an accredited and permanent scientific institution for the benefit of current and future generations. - A report documenting the results of the monitoring, including any salvage activities and the significance of any fossils, will be prepared and submitted to the appropriate City personnel. |  |  | In Construction Plans and Specifications. Prior to Grading Permits |  |  | City of Moreno Valley Planning Division |  |  |  |
| GREENHOUSE GAS EMISSIONS |  |  |  |  |  |  |  |  |  |
| Plan, Program, or Policy PPP GHG-1: CalGreen Compliance. The project is required to comply with the CalGreen Building Code as included in the City’s Municipal Code to ensure efficient use of energy. CalGreen specifications are required to be incorporated into building plans as a condition of building permit approval. |  | In Construction Plans and Specifications. Prior to Building Permits |  |  | City of Moreno Valley Building and Safety Division |  |  |  |  |
| HYDROLOGY AND WATER QUALITY |  |  |  |  |  |  |  |  |  |
| Plan, Program, or Policy PPP WQ-1: Stormwater Pollution Prevention Plan. Prior to grading permit issuance, the project developer shall have a Stormwater Pollution Prevention Plan (SWPPP) prepared by a Qualified SWPPP Developer (QSD) in accordance with the City’s Municipal Code Chapter 8.10 and the Santa Ana Regional Water Quality Control Board National Pollution Discharge Elimination System (NPDES) Storm Water Permit Order No. R4-2012-0175 (MS4 Permit). The SWPPP shall incorporate all necessary Best Management Practices (BMPs) and other NPDES regulations to limit the potential of erosion and polluted runoff during construction activities. Project contractors shall be required to ensure compliance with the SWPPP and permit periodic inspection of the construction site by the City of Moreno Valley staff or its designee to confirm compliance. |  |  | In Construction Plans and Specifications. Prior to Demolition, Grading, and Building Permits |  |  | City of Moreno Valley Building and Safety Division |  |  |  |
| Plan, Program, or Policy PPP WQ-2: Water Quality Management Plan, Prior to grading permit issuance, the project applicant shall have a Water Quality Management Plan (WQMP) approved by the City for implementation. The project shall comply with the City’s Municipal Chapter 8.10 and the Municipal Separate Storm Sewer System (MS4) permit requirements in effect for the Regional Water Quality Control Board (RWQCB) at the time of grading permit to control discharges of sediments and other pollutants during operations of the project. |  |  | In Construction Plans and Specifications. Prior to Grading and Building Permits |  |  | City of Moreno Valley Building and Safety Division |  |  |  |
| PUBLIC SERVICES |  |  |  |  |  |  |  |  |  |
| Plan, Program, or Policy PPP PS-1: The project will be required to pay applicable development fees levied by the Moreno Valley Unified School District pursuant to the School Facilities Act (Senate Bill [SB] 50, Stats. 1998, c.827) to offset any effects on school facilities resulting from new development. |  | Prior to Building Permits. |  |  | City of Moreno Valley Planning Division |  |  |  |  |
| Plan, Program, or Policy PPP PS-2: Park Fees. As a condition of the approval of a residential development, the project shall pay applicable park related fees and/or dedicate parkland pursuant to Municipal Code Section 3.38.080 and Chapter 3.40. |  | Prior to Building Permits. |  |  | City of Moreno Valley Planning Division |  |  |  |  |
| TRIBAL CULTURAL RESOURCES |  |  |  |  |  |  |  |  |  |
| Mitigation Measure MM TCR-1: Prior to the issuance of a grading permit, the Developer shall retain a professional archaeologist to conduct monitoring of all mass grading and trenching activities. The Project Archaeologist shall have the authority to temporarily redirect earthmoving activities in the event that suspected archaeological resources are unearthed during Project construction. The Project Archaeologist, in consultation with the Consulting Tribe(s), the contractor, and the City, shall develop a Cultural Resources Management Plan (CRMP) in consultation pursuant to the definition in AB52 to address the details, timing and responsibility of all archaeological and cultural activities that will occur on the project site. A consulting tribe is defined as a tribe that initiated the AB 52 tribal consultation process for the Project, has not opted out of the AB52 consultation process, and has completed AB 52 consultation with the City as provided for in Cal Pub Res Code Section 21080.3.2(b)(1) of AB52. Details in the Plan shall include: - Project grading and development scheduling; - The Project archeologist and the Consulting Tribes(s) as defined in CR-1 shall attend the pre-grading meeting with the City, the construction manager and any contractors and will conduct a mandatory Cultural Resources Worker Sensitivity Training to those in attendance. The Training will include a brief review of the cultural sensitivity of the Project and the surrounding area; what resources could potentially be identified during earthmoving activities; the requirements of the monitoring program; the protocols that apply in the event inadvertent discoveries of cultural resources are identified, including who to contact and appropriate avoidance measures until the find(s) can be properly evaluated; and any other appropriate protocols. All new construction personnel that will conduct earthwork or grading activities that begin work on the Project following the initial Training must take the Cultural Sensitivity Training prior to beginning work and the Project archaeologist and Consulting Tribe(s) shall make themselves available to provide the training on an as-needed basis; - The protocols and stipulations that the contractor, City, Consulting Tribe(s) and Project archaeologist will follow in the event of inadvertent cultural resources discoveries, including any newly discovered cultural resource deposits that shall be subject to a cultural resources evaluation. |  | Prior to Grading Permits. |  |  | City of Moreno Valley Planning Division |  |  |  |  |
| Mitigation Measure MM TCR-2: Prior to the issuance of a grading permit, the Developer shall secure agreements with the Pechanga Band of Luiseño Indians and the Soboba Band of Luiseño Indians for tribal monitoring. The Developer is also required to provide a minimum of 30 days advance notice to the tribes of all mass grading and trenching activities. The Native American Tribal Representatives shall have the authority to temporarily halt and redirect earth moving activities in the affected area in the event that suspected archaeological resources are unearthed. If the Native American Tribal Representatives suspect that an archaeological resource may have been unearthed, the Project Archaeologist or the Tribal Representatives shall immediately redirect grading operations in a 100-foot radius around the find to allow identification and evaluation of the suspected resource. In consultation with the Native American Tribal Representatives, the Project Archaeologist shall evaluate the suspected resource and make a determination of significance pursuant to California Public Resources Code Section 21083.2. |  | Prior to Grading Permits. |  |  | City of Moreno Valley Planning Division |  |  |  |  |
| Mitigation Measure MM TCR-3: In the event that Native American cultural resources are discovered during the course of grading (inadvertent discoveries), the following procedures shall be carried out for final disposition of the discoveries: a) One or more of the following treatments, in order of preference, shall be employed with the tribes. Evidence of such shall be provided to the City of Moreno Valley Planning Department: i. Preservation-In-Place of the cultural resources, if feasible. Preservation in place means avoiding the resources, leaving them in the place they were found with no development affecting the integrity of the resources. ii. Onsite reburial of the discovered items as detailed in the treatment plan required pursuant to Mitigation Measure CR-1. This shall include measures and provisions to protect the future reburial area from any future impacts in perpetuity. Reburial shall not occur until all legally required cataloging and basic recordation have been completed. No recordation of sacred items is permitted without the written consent of all Consulting Native American Tribal Governments as defined in CR-1. |  | During Project Grading and Construction. |  |  | City of Moreno Valley Planning Division |  |  |  |  |
| Mitigation Measure MM TCR-4: The City shall verify that the following note is included on the Grading Plan: “If any suspected archaeological resources are discovered during ground-disturbing activities and the Project Archaeologist or Native American Tribal Representatives are not present, the construction supervisor is obligated to halt work in a 100-foot radius around the find and call the Project Archaeologist and the Tribal Representatives to the site to assess the significance of the find." |  | Prior to Grading Permit. |  |  | City of Moreno Valley Planning Division |  |  |  |  |
| Mitigation Measure MM TCR-5: If potential historic or cultural resources are uncovered during excavation or construction activities at the project site, work in the affected area must cease immediately and a qualified person meeting the Secretary of the Interior's standards (36 CFR 61), Tribal Representatives, and all site monitors per the Mitigation Measures, shall be consulted by the City to evaluate the find, and as appropriate recommend alternative measures to avoid, minimize or mitigate negative effects on the historic, or prehistoric resource. Determinations and recommendations by the consultant shall be immediately submitted to the Planning Division for consideration, and implemented as deemed appropriate by the Community Development Director, in consultation with the State Historic Preservation Officer (SHPO) and any and all Consulting Native American Tribes as defined in CR-1 before any further work commences in the affected area. |  | During Project Excavation, Grading, and Construction. |  |  | City of Moreno Valley Planning Division |  |  |  |  |
| Mitigation Measure MM TCR-6: If human remains are discovered, no further disturbance shall occur in the affected area until the County Coroner has made necessary findings as to origin. If the County Coroner determines that the remains are potentially Native American, the California Native American Heritage Commission shall be notified within 24 hours of the published finding to be given a reasonable opportunity to identify the “most likely descendant”. The “most likely descendant” shall then make recommendations, and engage in consultations concerning the treatment of the remains (California Public Resources Code 5097.98). (GP Objective 23.3, CEQA). |  | During Project Excavation, Grading, and Construction. |  |  | City of Moreno Valley Planning Divison |  |  |  |  |