CITY OF MORENO VALLEY

Community Development Department

Planning Division

GENERAL PLAN ANNUAL PROGRESS REPORT

JANUARY 1, 2020 – DECEMBER 31, 2020

TABLE OF CONTENTS

ACKNOWLEDGEMENTS	3

BACKGROUND, ANALYSIS AND CONCLUSION	4-10

Major Milestones and Projects	11-17

ATTACHMENTS

1.	Appendix A - 2020 Housing Element Annual Progress Report Table

2.	Appendix B - Annual Report General Plan Goals-Policies 2020

ACKNOWLEDGEMENTS

CITY COUNCIL (Elected)	DISTRICT	TERM EXPIRES

Dr. Yxstian A. Gutierrez, Mayor	CITYWIDE MAYOR	November 2022

Victoria Baca, Mayor Pro-Tem	1	November 2024

Dr. Carla Thornton	2	November 2022

David Marquez	3	November 2024

Ulises Cabrera	4	November 2022

PLANNING COMMISSION (Appointed)	TERM EXPIRES

Patricia Korzec, Chairperson	March 31, 2023

Ray L. Baker, Vice Chairperson	March 31, 2021

Alvin DeJohnette	March 31, 2021

Jeffrey D. Sims	March 31, 2023

Rafael Brugueras	March 31, 2023

Robert Harris	March 31, 2021

JoAnn Stephan	March 31, 2021

CITY MANAGER

Mike Lee

ASSISTANT CITY MANAGER	DEPUTY CITY MANAGER

Marshall Eyerman	Jacqueline Melendez

Michael L. Wolfe

COMMUNITY DEVELOPMENT DEPARTMENT

Manuel A. Mancha, Community Development Director

### Planning Division

Patty Nevins, Planning Official

Chris Ormsby, AICP Senior Planner

Sean P. Kelleher, Senior Planner

Claudia Manrique, Associate Planner

Gabriel Diaz, Associate Planner

Jeffrey Bradshaw, Associate Planner

Julia Descoteaux, Associate Planner

Leticia Esquivel, Senior Permit Technician

Grace Espino-Salcedo, Permit Technician

Summer Looy, Permit Technician

Ashley Aparicio, Administrative Assistant

Vera Sanchez, Senior Administrative Assistant

ANNUAL REPORT SUMMARY

BACKGROUND

On December 3, 1984, the City of Moreno Valley was incorporated as a general law city led by a City Council-Manager form of government. At the time of incorporation, the City of Moreno Valley consisted of 42 square miles and a population of 49,702 people. As of December 2020, the City includes 51.56 square miles with a population of 214,982 people.

The City adopted its first General Plan in 1988. The General Plan was comprehensively amended and updated on July 11, 2006. The current General Plan recognizes the community’s diverse population, distinct residential neighborhoods, neighborhood and regional commercial activities, industrial potential and recreational amenities. The City began the process for a comprehensive General Plan update in November 2019. This process has included focused group meetings, community surveys, workshops, advisory committee meetings, and Planning Commission and City Council meetings. All of the efforts are expected to culminate in the adoption of a General Plan update in mid-2021. The updated General Plan will comprehensively update the programs and policies in the current General Plan.

This document constitutes an annual report to the Planning Commission and City Council as required by state law on the updates of programs and policies in the General Plan. The document includes major projects, General Plan amendments, a status report of goal objectives, policies and programs of the current General Plan, and a Housing Program Status Report. This Annual Report includes projects and information from January 1, 2020 through and up to December 31, 2020.

The following is a summary of the current adoption status of the different required elements of the General Plan:

- Circulation Element (2006)

- Community Development Element (2006)

- Conservation Element (2006)

- Housing Element (2014)

- Parks, Recreation and Open Space Element (2006)

- Safety and Noise Element (2006)

ANALYSIS

Government Code Section 65400

California Governments Code Section 65400 requires that an annual report be made to the legislative body of the submitting jurisdiction on the status of the General Plan and progress towards its implementation prior to submittal to the Office of Planning & Research and Department of Housing and Community Development. The report must also include activity that addresses the City’s share of regional housing needs. State law requires the following:

- A General Plan Annual Report shall be provided by April of each year to the City Council, the Office of Planning and Research (OPR) and the Department of Housing and Community Development (HCD); and

- A status of the General Plan and progress in its implementation shall be provided in the General Plan Annual Report; and

- Progress in meeting its share of the regional housing needs pursuant to Section 65584 of the Government Code shall be provided in the General Plan Annual Report.

Annual Review and Housing Program Summary Report

Pursuant to State Law, the Annual Report and Review of the City of Moreno Valley General Plan reports the progress in implementing the General Plan to the City Council. The City of Moreno Valley’s Annual Report includes the following items:

- A list of Accomplishments from January 2020 through December 2020

- A list of General Plan Amendments from January 2020 through December 2020

- Appendix A - Housing Element Implementation Progress Report includes the City’s progress made in meeting its share of regional housing needs pursuant to State Government Code Section 65584.

- Appendix B – Moreno Valley General Plan Complete List of Goals and Policies provides a status report of the 2006 General Plan goals, policies, objectives and programs towards implementing the City’s blueprint for land use development.

Housing Element Progress

State law requires that each jurisdiction in California include a Housing Element in its General Plan that establishes specific actions, objectives, and timelines for meeting its State mandated Regional Housing Needs Assessment (RHNA) for each income level. The RHNA is provided to jurisdictions in eight-year cycles. The current cycle is Cycle 5, which covers the time period of 2014 through 2021. Every year the City prepares an annual Housing Element Progress Report (Appendix A) that it submits to the California Department of Housing and Community Development (HCD) and the Governor’s Office of Planning and Research (OPR) by April 1st. Shown in Table 1 is the City’s progress in meeting its RHNA.

| Table 1 City of Moreno Valley Cycle 5 RHNA Progress |  |  |  |  |
| --- | --- | --- | --- | --- |
| Income Level | 2014-2021 RHNA (# units) | 2019 Annual Report Remaining RHNA Need | New Units 2020 | 2020 Remaining RHNA Need |
| Very Low | 1500 | 1500 | 0 | 1500 |
| Low | 993 | 993 | 0 | 993 |
| Moderate | 1112 | 655 | 311 | 344 |
| Above-Moderate | 2564 | 1210 | 120 | 1090 |
| Total | 6,169 | 4358 | 431 | 3,927 |

The 2020 Housing Element Annual Report also includes required data on the number of applications submitted to the City for the production of housing units, the number of applications that were approved by the Planning Commission or City Council, and the number of building permits that were issued. The intention is to monitor whether cities are limiting housing production through its approval processes by comparing the number of housing applied for to the number that are actually constructed. The City of Moreno Valley encourages the production of new housing in the City and has a record of approving all applications that meet City standards. Table 2, taken from Table A of the 2020 Housing Element Annual Report, shows that 862 housing units were proposed in the applications received by the City in 2020.

| Table 2 2020 Submitted Housing Entitlement Applications Summary |  |
| --- | --- |
| Total Housing Applications Submitted | 27 |
| Number of Proposed Units in All Applications Received | 862 |
| Total Housing Units Approved | 424 |
| Total Housing Units Disapproved | 0 |
| Total Housing Units in Review | 438 |

Moreno Valley General Plan – Goals, Objectives, Policies and Programs

Appendix B evaluates the 2006 General Plan goals and policies in a comprehensive document providing the goal/policy number, a description of each goal and policy, a discussion on implementation status and the party responsible for carrying out each item.

- A goal is defined as a broad vision of what the community wants to achieve or provide to residents, landowners and business owners. It is a statement of a desired condition based on community values. Goals are general in nature and usually timeless.

- A policy is a specific statement that guides decision-making. It indicates a commitment of the City to a particular course of action. A policy is based on and assists to implement the goal.

The General Plan Annual Report also summarizes the objectives leading up to the goal/policy as well as an update on existing programs.

General Plan Update

The State Office of Planning and Research (OPR) recommends that cities update their General Plan every ten (10) years. The City of Moreno Valley last completed an update to its General Plan on July 11, 2006, and has begun work on a comprehensive General Plan update (MoVal 2040), scheduled to be completed by mid-2021. This process has included focused group meetings, community surveys, workshops, advisory committee meetings, and Planning Commission and City Council meetings.

Strategic Plan

Momentum MoVal, the City of Moreno Valley’s Strategic Plan, represents the results of active engagement by Moreno Valley residents and the City Council in charting the community’s course into the future. Adopted on August 16, 2016, the document provides a course of action for the City’s next comprehensive General Plan update. This includes Objective 1.9 to “Ensure the City’s General Plan articulates the vision of how Moreno Valley wants to evolve over time, and provides an orderly and predictable process through which this vision is developed and implemented, including new attention to economic development, sustainability, public health, and innovation.”

Four (4) initiatives have been adopted with this effort to assist in preparing for and completing the comprehensive General Plan Update. This includes two (2) initiatives related to the completion of the General Plan Annual Report. Initiative 1.9.1 required the preparation of a General Plan Annual Report to the City Council before April 1, 2017 that explains how current land use decisions relate to adopted goals, policies and other implementation measures, and as appropriate, identifies necessary course adjustments consistent with the Strategic Plan. This effort was completed in March of 2017 and serves as the continued course of action to ensure that City actions are consistent with Government Code 65400. Initiative 1.9.2 called for the formation of a working group of key City staff to research and evaluate the General Plan adopted in 2006 as a prerequisite to initiating a comprehensive update of the General Plan. The working group has held periodically meetings as warranted in 2020 as part of the comprehensive General Plan update process.

Additional initiatives included in the City’s Strategic Plan articulate a plan of action for completion of the comprehensive General Plan update. These include Initiative 1.9.3, which “includes consideration of incremental set aside of funding in the annual budget development in anticipation of future General Plan update and Initiative 1.9.4, which calls for “conducting the comprehensive update of the City’s General Plan and supporting environmental document, including all mandatory elements (including the Housing Element (Cycle 6), which is due to the State on October 15, 2021). The comprehensive General Plan update (MoVal 2040) would also include an Economic Development Element, and other desired optional Elements as authorized by the City Council.” This initiative has been implemented with funding set aside for the update, and a qualified consultant firm (Dyett and Bhatia Urban and Regional Planners) was selected to prepare the General Plan update as part of a competitive RFP process, and has been working on the update for more than a year. The update will include two new optional elements: an Economic Development Element and a Healthy Community Element.  A Climate Action Plan will also be developed. The work on the update began in November 2019.

As of January 1, 2018, California’s cities, counties, and charter cities are required to either adopt an Environmental Justice Element in their General Plan or integrate Environmental Justice policies and goals into the elements of their General Plan “upon the adoption or next revision of two or more elements concurrently.” Gov. Code Sec. 65302(h)(2). An Environmental Justice Element is also part of the comprehensive General plan update and public outreach to obtain input from the public was conducted in the last half of 2020.

In 2018, the State passed Senate Bill No. 1035 which requires the Safety Element to be reviewed not less than once every eight years and revised as necessary to address climate change and resiliency strategies. The intention is to identify new information relating to flood, fire, and other climate hazards not available during the previous revision of the safety element. MoVal 2040 will also include the required changes to the Safety Element.

Assembly Bill 168 – Tribal Consultation

Governor Newsom signed AB 168 into law on September 25, 2020. AB 168 closes the loophole created by SB 35 that allowed developers to gain fast-tracked approval of housing projects at locations with known tribal cultural resources, without being subject to CEQA environmental review or tribal consultation.

AB 168 also states that annual reports on the status of a City’s general plan must now include information on the progress of the city in adopting or amending its general plan in compliance with its obligations to consult with California Native American tribes. In addition, local government agencies must provide formal notice to California Native American tribes affiliated with geographic areas proposed for development.

MoVal 2040 has complied with its obligations to consult with California Native American tribes, and to identify and protect, preserve, and mitigate impacts to places, features, and objects described in Sections 5097.9 and 5097.993 of the Public Resources Code, pursuant to Chapter 905 of the Statutes of 2004. California Native American Heritage Commission as well as all Tribal agencies on the City of Moreno Valley’s consultation list received notification of the comprehensive General Plan Update on April 21, 2020 via certified US mail.

Adopted General Plan Amendments in 2020

The General Plan and Development Code provide the City of Moreno Valley the tools necessary to guide the development of the City. The updated General Plan, which is under development, will provide direction for the City for decades to come. Implementation of the General Plan includes key projects that demonstrate how the City of Moreno Valley is carrying out the policy and vision of the Plan.

State law allows the General Plan to be amended four times annually. This allows the General Plan to remain a current document responsive to the community’s needs. Requests for amendments may be submitted by individuals or initiated by the City.

The following General Plan related projects reviewed and approved in January 2020 through December 2020 are as follows:

| Project Number | Action | Description | Location |
| --- | --- | --- | --- |
| PEN19-0151 PEN19-0150 PEN19-0152 | June 25, 2020 - Planning Commission recommended approval. September 1, 2020 - City Council approval with the second reading of the zoning ordinance on 9/15/20. | Fritz Duda Town Gate Highlands - A proposal to amend the boundaries of the General Plan Land Use Map and City Zoning Map to be consistent and a Tentative Parcel Map to subdivide the project site. | Southeast corner of Ironwood Avenue and Day Street |
| PEN19-0206 PEN19-0207 PEN19-0204 PEN19-0205 | November 12, 2020 - Planning Commission recommended approval. December 15, 2020 – City Council approval | General Plan Amendment from Residential/Office (R/O) to Community Commercial (CC), - Change of Zone from Office Commercial (OC) to Community Commercial (CC) for a proposed drive-thru restaurant and convenience store and gas station. | Northeast corner of Perris Boulevard and Dracaea Avenue |

CONCLUSION

The City of Moreno Valley General Plan continues to serve as an effective guide for orderly growth and development, preservation and conservation of open space and natural resources. The document also provides for the efficient expenditure of public funds.

The City of Moreno Valley’s legislative bodies have used the 2006 General Plan as a primary source of long-range planning and policy direction. The updated General Plan (MoVal 2040) will be consistent with these efforts and will guide future growth and preserve the quality of life within the community through the next planning period.

MAJOR MILESTONES AND PROJECTS

The City of Moreno Valley is committed to implementing the adopted General Plan, Development Code and Design Guidelines. The Development Code and Design Guidelines, combined with the adopted Landscape Guidelines, are major tools to implement the General Plan.

The purpose of this Annual Report is to highlight significant accomplishments and summarize ongoing General Plan projects that the City of Moreno Valley has been working on since January of 2020. Major accomplishments include key projects that demonstrate how the City of Moreno Valley is carrying out the policy and vision of the General Plan. This report is prepared in accordance with Section 65040.5 of the California Government Code.

Community Development Department – Planning

General Plan Goals, Objectives, Policies

Goal 2.4 - A supply of housing in sufficient numbers suitable to meet the diverse needs of future residents and to support healthy economic development without creating an oversupply of any particular type of housing.

Objective 2.2	 - Provide a wide range of residential opportunities and dwelling types to meet the demands of present and future residents of all socioeconomic groups.

Policy 2.2.12 - 	Densities in excess of the maximum allowable density for residential projects may be permitted pursuant to California density bonus law.

Policy 2.2.13 	- Planned Unit Developments (PUD) shall be encouraged for residential construction in order to provide housing that is varied by type, design, form of ownership, and size. PUD's shall also provide opportunities to cluster units to protect significant environmental features and/or provide unique recreational facilities.

Policy 2.2.15	 - Encourage a diversity of housing types, including conventional, factory built, mobile home, and multiple family dwelling units.

Objective 2.3	 - Promote a sense of community and pride within residential areas through increased neighborhood interaction and enhanced project design.

Major Development Projects in 2020

Major development projects reviewed and approved in January 2020 through December 2020 include:

| Project Number | Action | Description | Location |
| --- | --- | --- | --- |
| PEN19-0157 | March 26, 2020 – Planning Commission approval | Planned Unit Development (PUD) for an 11-Unit Multi-Family Project (4 Duplexes & 3 Detached Units) | North side of Fir Avenue, east of Indian Street |
| PEN18-0228 PEN18-0229 PEN18-0230 PEN18-0217 | April 23, 2020 – Planning Commission approval | Kaiser Permanente Hospital - Master Plot Plan, Diagnostic and Treatment Expansion, Energy Center, and related Environmental Impact Report (EIR) | Iris Avenue, west of Oliver Street |
| PEN18-0154 | May 28, 2020 – Planning Commission approval | Tentative Tract Map 37580 (6 lots) | Bradshaw Circle, north of Cactus Avenue |
| PEN18-0042 | May 28, 2020 – Planning Commission approval | Tentative Parcel Map 37429 (2 lots) | Angella Way, east of Indian Street |
| PEN19-0188 | September 10, 2020 - Planning Commission approval | Tentative Tract Map 37725 (66 lots) | Southwest corner of Krameria Avenue and Perris Boulevard |

Administratively Approved Housing in 2020

Administratively approved residential development projects reviewed and approved in January 2020 through December 2020 are as follows:

| Project Number | Action | Description | Location |
| --- | --- | --- | --- |
| PEN19-0022 | January 24, 2020 – Administrative Approval | Plot Plan for an attached 609 square foot Accessory Dwelling Unit (ADU) | Baywood Drive, west of Pan Am Blvd |
| PEN16-0082 | February 2, 2020 – Administrative Approval | Custom Home Review for a duplex (SP 204 VR) | Atwood Avenue, west of Indian Street |
| PEN19-0072 | February 10, 2020 – Administrative Approval | Custom Home Review (2,574 sq. ft.) | Perris Blvd, south of Kalmia Avenue |
| PEN19-0253 | March 20, 2020 – Administrative Approval | Plot Plan for a garage conversion into a 465 sq. ft. Accessory Dwelling Unit (ADU) | Silvertree Road, east of Indian Street |
| PEN18-0057 | April 24, 2020 – Administrative Approval | Custom Home Review (4,599 sq. ft.) | Southeast corner of Lasselle St and Boulder Ridge Dr |
| PEN19-0242 | April 30, 2020 – Administrative Approval | Plot Plan to convert attached garage into an Accessory Dwelling Unit (ADU) | Suncrest Avenue, west of Heacock Street |
| PEN19-0257 | May 28, 2020 - Administrative Approval | Custom Home Review | East side of Mathews Road, north of Ironwood Avenue |
| PEN19-0258 | June 1, 2020 - Administrative Approval | Accessory Dwelling Unit (ADU) | East side of Mathews Road, north of Ironwood Avenue |
| PEN20-0022 | June 1, 2020 - Administrative Approval | Accessory Dwelling Unit (ADU) – detached (750 sq. ft.) | Escondido Court, east of Hubbard Street |
| PEN20-0079 | June 30, 2020 - Administrative Approval | Conversion of an existing attached 2-car garage into a 452 square foot Accessory Dwelling Unit (ADU) | Debra Way, south of Parkland Avenue |
| PEN18-0219 | July 14, 2020 - Administrative Approval | Custom Home Review (1,379 sq. ft.) | Day Street, south of Cottonwood Avenue |
| PEN19-0256 | July 14, 2020 - Administrative Approval | Custom Home Review/Fire Rebuild | Swarens Court, west of Perris Boulevard |
| PEN19-0085 | July 15, 2020 - Administrative Approval | Accessory Dwelling Unit (ADU) – detached | Atwood Avenue, east of Heacock Street. |
| PEN20-0078 | August 5, 2020 - Administrative Approval | Conversion of an existing attached garage into an Accessory Dwelling Unit (ADU) | Nita Drive, south of Ironwood Avenue |
| PEN20-0088 | August 24, 2020 - Administrative Approval | Conversion of an existing attached garage into an Accessory Dwelling Unit (ADU) | Dunlavy Court, east of Davis Street |
| PEN20-0094 | September 10, 2020 - Administrative Approval | Conversion of an existing attached garage into an Accessory Dwelling Unit (ADU) | Morning Ridge, South of Covey Road |
| PEN20-0083 | October 7, 2020 - Administrative Approval | Conversion of an existing attached garage into an Accessory Dwelling Unit (ADU) | Enchanted Way, east of Hubbard Street |
| PEN20-0117 | October 13, 2020 - Administrative Approval | Conversion of an existing attached garage into a Junior Accessory Dwelling Unit (JADU) | Eucalyptus Avenue, east of Perris Boulevard |
| PEN20-0126 | October 21, 2020 - Administrative Approval | Conversion of an existing detached garage into an accessory dwelling unit (ADU) | Ironwood Avenue, east of Vista de Cerros Drive |
| PEN20-0129 | October 21, 2020 - Administrative Approval | Accessory Dwelling Unit (ADU) - detached | Constantine Cir, east of Day Street |
| PEN19-0241 | October 26, 2020 - Administrative Approval | Conversion of an existing attached garage into an Accessory Dwelling Unit (ADU) | Vista Famoso Drive, east of Kitching Street |
| PEN20-0055 | November 29, 2020 - Administrative Approval | Accessory Dwelling Unit (ADU) - detached | Boccaccio Court, east of Morton Road |

Extension of Time Applications Approved in 2020

Administratively approved development projects reviewed and approved in January 2020 through December 2020 are as follows:

| Project Number | Action | Description | Location |
| --- | --- | --- | --- |
| PEN19-0254 | February 12, 2020 - Administrative Approval | Extension of time for single family tentative tract map 32459 - subdivision of 11 single family lots (R1) | Northeast corner of Quincy St and Juniper Ave |
| PEN19-0255 | February 12, 2020 - Administrative Approval | Extension of time for tentative tract map 32460 subdivision of 57 single family (RA2) residential lots | Northwest corner of Quincy St and Juniper Ave |
| PEN18-0242 | March 2, 2020 - Administrative Approval | Second Extension of Time for PA06-0092 a 130 Unit Senior Apartment Complex | Heacock St, south of Gregory Ln |
| PEN20-0015 | March 21, 2020- Administrative Approval | Extension of Time for Legacy Park PUD - 221 single family lots (R5) (PEN16-0094) | South of Gentian Ave, west of Perris Blvd |
| PEN20-0005 PEN20-0006 | March 23, 2020- Administrative Approval | Extension of Time for Plot Plan for 58 Multi-family Condominium Units and related Tentative Tract Map 35429 (PEN16-0119 and PEN16-0120) | North of Alessandro Blvd, west of Chara St |
| PEN17-0019 | March 24, 2020 – Administrative Approval | Extension of Time for Custom Home Review (PA13-0064) 2,854 square foot and a 762 square foot garage | Bradshaw Circle north of Cactus Avenue, east of Moreno Beach Drive |
| PEN19-0250 | April 2, 2020 -Administrative Approval | Extension of Time for Tentative Tract Map 31394 for 78 lots (R3). (PA05-0189 / P16-086) | Northeast of Pigeon Pass Road and Hidden Springs Drive |
| PEN20-0075 | June 16, 2020 - Administrative Approval | Extension of Time for TTM 31590 - 96 lot subdivision (PEN18-0105) | West of Moreno Beach Drive, between Alessandro Boulevard and Brodiaea Avenue |
| PEN19-0075 | June 25, 2020 - Administrative Approval | Extension of Time for TTR 33436 (105 Units) | Northwest corner of Ironwood Avenue and Lasselle |
| PEN19-0236 | November 30, 2020 - Administrative Approval | Second Extension of Time for Tract 34681 with 49 units. (PEN16-0143 - Plot Plan & PA06-0052 -TCM 34681). | South of Alessandro Blvd, north of Copper Cove Ln |

Public Works

General Plan Goals, Objectives, Policies

Objective 5.1 - Create a safe, efficient and neighborhood- friendly street system.

Program 5-12	 - Coordinate with Caltrans to redesign and reconstruct the SR-60 interchanges with Day Street, Perris Boulevard, Nason Street, Moreno Beach Drive, Redlands Boulevard, Theodore Street (now WLC Parkway) and Gilman Springs Road.

Policy 5.1.5	 - Incorporate American Disability Act (ADA) and Title 24 requirements in roadway improvements as appropriate.

Policy 6.2.4	 - Design, construct and maintain street and storm drain flood control systems to accommodate 10 year and 100 year storm flows respectively.

Major Projects and Activities

Capital Projects Division

- Citywide Pavement Rehabilitation Program for Arterials and Collectors FY 19/20 (construction completed in December 2020)

- Pavement Rehabilitation for Various Local Streets FY 19/20 (construction completed in February 2020)

- Moreno-Alessandro Interim Storm Drain Facility (construction completed in October 2020)

- Alessandro Blvd. - Grant St. Traffic Signal project (construction completed in January 2020)

- Cycle 7 ADA Pedestrian Access Ramps CDBG project (construction completed in November 2019, finaled in January 2020)

- Liberty Lane Sidewalk Improvement (construction completed in November 2019, finaled in January 2020)

- Sunnymead Flaming Arrow Dr. Storm Drain (design completed in September 2020, construction in Spring 2021)

- Juan Bautista De Anza Trail Gap Closure ATP 3 (construction start December 2020)

- SR 60- Moreno Beach Interchange project (design completed in September 2020, construction in Summer 2021)

Transportation Division

- Added 50 intersections to the advanced traffic control system, including almost all of Perris Boulevard, via completion of the ITS Deployment Phase 1B project

- Installed three Dynamic Message Signs on major arterials for en-route traveler information dissemination and public service messages

- Migration of all online intersections to one platform for ease of operation and reduced maintenance costs

Land Development Division

- Number of Inspections (includes all inspections): 5,591

- Number of Permits Issued (all permits): 649

- Number of plan check/entitlement reviews: 1,775

- Public Improvements Secured through bonds, etc.: $28,406,000

Moreno Valley Utility (MVU)

Accomplishments for energy efficiency in 2020 include the following:

- Number of residential energy audits: 230

- Total annual kWh savings (residential and commercial customers): 2,131,005

- Target annual kWh savings: 1,326,027

Completion of Transportation Electrification Roadmap in early 2020. This Roadmap process had two distinct deliverables: (1) provide a needs assessment and identification of strategies for the utility related to transportation electrification; and (2) define actionable steps to achieve the goals identified in the strategies over the next 5 years.

Construction began in late 2020 that will result in the installation of three (3) electric vehicle-charging stations at the Moreno Valley City Hall Annex. When completed, these EV chargers will be the third set of EV charging stations owned and operated by the City's electric utility.

The City owns and operates a 500kW solar carport system that generated 867,940 kWh in 2020. Construction of an additional 50kW solar carport system at the Moreno Valley City Hall Annex began in late 2020.

As of December 31, 2020, approximately 20% of MVU customers have installed over 10 MW of solar.

PARKS & COMMUNITY SERVICES

General Plan Goals, Objectives, Policies

Objective 2.18 - Promote social services programs that meet the special needs for childcare, the elderly, and the disabled.

Policies 2.18.1 - Ensure that a full range of human service programs are available to meet the lifetime development needs of residents of all ages, including the special needs of seniors, families, children, disabled persons, and youth groups.

Objective 4.2 - Provide safe, affordable and accessible recreation facilities and programs to meet the current and future needs of Moreno Valley's various age and interest groups and promote the provision of private recreational facilities.

Policy 4.2.2 - Community parks shall provide opportunities for participation in sports and related athletic activities, water-oriented recreation and other special interest activities (e.g. golf, tennis, equestrian, etc.).

Policy 7.5.4 - Encourage efficient energy usage in all city public buildings.

Policy 7.5.5 - Encourage the use of solar power and other renewable energy systems.

Major Projects and Activities

In addition to overseeing the MoVal Meals, Senior Eats, Family Service Association meal programs (serving over 110,000 meals throughout the pandemic), hosting multiple food drives, implementing the Community Learning & Internet Connectivity (CLiC) Initiative, and the “We’ve Got You Covered” Mask Campaign, Parks & Community Services has been busy this year creatively adapting many of its services to the realities of the pandemic. Moving online, Parks has conducted more than 3,500 virtual community class sessions, served more than 29,200 students in the ASES after-school and Time 4 Tots programs, created the MoVal Virtual Community Center, coordinated eSports leagues, hosted over 30 weekly social media challenges to engage the community, and provided 20 citywide special events, that included the popular drive-in movie series, for thousands of residents.

Residents enjoyed getting outdoors with over 9,000 rounds of golf played at the Cottonwood Golf Center, which also served as a cooling center and COVID testing site for the community.

2020 also saw the dedication of the beautiful new Civic Center Amphitheater and Park, which will be a premier outdoor performance venue.

The Mayor and City Council broke ground on Santiago Park, Moreno Valley’s 33rd Community Park in August 2020. The park will include shade shelters, restroom, lighted trail path, playground, multi-use field, perimeter fencing, and a fitness center that will accommodate 84 exercises.

Awards

Parks & Community Services Department received both the Helen Putnam Award for Excellence, League of California Cities (ASES Program) and Creating Community Award of Excellence - Expanded Learning Program, California Parks and Recreation in 2020.

Financial & Management Services Department

General Plan Goals, Objectives, Policies

Objective 2.16 - Maintain local library facilities and reserves in accordance with the following minimum standards: 0.5 square feet of library space and 1.2 volumes per capita.

Policy 2.16.2 - Provide for the expansion of library facilities as needed to keep pace with the growing population of Moreno Valley.

Objective 2.15 - Ensure that all Moreno Valley residents have access to high quality educational facilities, regardless of their socioeconomic status or location within the City.

Policy 2.18.1 - Ensure that a full range of human service programs are available to meet the lifetime development needs of residents of all ages, including the special needs of seniors, families, children, disabled persons, and youth groups.

Objective 8.3 - Rehabilitate mobile homes, for very low-income homeowners, in mobile home parks citywide, under the Mobile Home Grant Program. (“Brush of Kindness”)

Objective 8.7 - Rehabilitate affordable multi-family units, citywide, through utilization of the Rental Rehabilitation Program or Federal Grant Funds.

Action 3.5 - Administer contract with fair housing agency (Previously referred to as Program 8.7). These services provide educating households on their rights and responsibilities and assist residents with fair housing issues.

Action 5.3 - Administer program(s) to provide grant funds for neighborhood beautification in targeted neighborhoods (Previously referred to as Program 8.3).

Major Projects and Activities

Library

Moreno Valley opened its third library site in September 2020. The Iris Plaza Branch a dedicated technology area equipped with four gaming stations, virtual reality, robotics kits, more; six public computers, and a printer-photocopier station that accepts both in-house and remote requests; free WiFi; and a self-checkout kiosk.

Technology Services Division

Installation of WiFi network cabling and equipment at three City facilities, Community Recreation Center's Community Garden area, at the Cottonwood Golf Center banquet and meeting rooms, and the Senior Center, to provide free public Wi-Fi. The U.S. Department of Housing and Urban Development (HUD) Emergency Solutions Grants Program - Coronavirus (ESG-CV) provided funding for the project.

By the end of 2020, Technology Services increased the number of WiFi hotspots available throughout Moreno Valley from 54 to 154.

Moreno Valley GIS expanded its web presence with the “MoVal GeoHub” (https://gis-moval.opendata.arcgis.com/). This public platform contains the City's interactive maps and applications. These resources provide citizens the ability to visualize geospatial data and relationships to enable a better understanding of our community.

Administration/Housing

The City of Moreno Valley remains committed to maximizing existing resources and opportunities to achieve a better quality of life for its low to‐moderate income residents.

- Assisted 4,058 households with Fair Housing Services

- Provided homelessness

- Prevention to nine (9) persons and street outreach to sixteen (16) persons

- Built or rehabilitated 51 housing units, including 4 new multi‐family rental units rehabilitated, 41 single family homes rehabilitated and 6 homes provided energy efficiency solar systems

- Aided 62,241 individuals through public services, including senior services, employment resources, youth services, and the MoVal Policing program.

- Street improvements and ADA improvements funded by HUD’s Community Development Block Grant (CDBG) Program completed in 2019/20 benefited cumulatively 92,955 low‐moderate income persons.